## Slide 1: Rift Wingsuit
Sebastian Nickel, Jonas Kleinkauf, Andreas Dietze, Manuel Schmitt, Sascha Ibach

## Slide 2: Content
Summary
Project presentation (pp)
Project extension
Responsibilities
Milestones
Risks

## Slide 3: Summary
Rift Wingsuit offers a realistic world from the perspective of wingsuit sport. Experience the feeling of total freedom, using the Oculus Rift head-mounted display in combination with guesture control for the protagonist.
Wingsuit valley awaits you !

## Slide 4: pp - World
Developed with Unity 3D
Deployed assets
Own part
  Scripts
  Vegetation
  Water
  Ambiance

## Slide 5: pp – Kinect control
Player control by arm tracking(Kinect):
  X-Axis (Pitch)
    Forward / Back
  Y-Axis(Yaw)
    Up / Down
Right-Arm-Tracking
Notes: Rotation-Lock-X => Es kann nicht übersteuert werden

## Slide 6: pp - Oculus Rift support
Using head rotation for first-person-view
To make the game more immversive

## Slide 7: pp - Server and client
Only used as a spectator client
Used for demonstrational purposes
Used to get a better view of the player´s perspective (FPV-Transmission)

## Slide 8: Project extensions
Fly physics
Player model (visible arm movement)
Effect-Events (flying through a bridge)
Rework and/or improve kinect control
Graphical update
  Post-effects (radial blur)
  Some terrain and world improvements
    Clouds
    Better lighting

## Slide 9: Project extensions
Client improvment
  Additional camera styles
    Some fly-by-camera styles
    Improve existing camera styles
Menues and simplified handling
  Game flow (menues and gesture control – maybe makey makey)
  Improved construction concept
    Location of kinect, player, spectators, etc.
    Simplified handling of the game and it´s features
  Documentation
    Frameworks, Packages
    User Guide (how to get it running)
  Goal: suitable for HS-LAN and Open-Lab (HS-Informationstage)

## Slide 10: Responsibilities (Assistent)
Oculus DK2 / Vive
  Sascha Ibach (A. Dietze)
Kinect V1/V2
  Andreas Dietze (wer?)
Flyphysics
  Andreas Dietze (S. Nickel)
Player model
  Jonas Kleinkauf (wer?)
World and ambiance
  Jonas Kleinkauf (M. Schmitt)
Post processing
  Sebastian Nickel (J.K. ; M.S.)
Audio
  Jonas Kleinkauf (A. Dietze)
Menues
  Manuel Schmitt (wer?)
Gamelogics
  Jonas Kleinkauf (Comp. Grp.)
Documentation and User Guide
  Andreas Dietze (M. Schmitt)
Simplified handling
  Sascha Ibach (wer?)

## Slide 11: Milestone 1
Week | Andreas Dietze
05.12 – 05.19 | Project clean up and initial git uplaod Compatibility test with Kinect V2 (min win 8 :/ ) Setup to old working state with client
05.19 – 05.26 | Setup project (interaction laboratory) for 09.06 Location and setup improvement Check out new world assets
05.26 – 06.02 | Setup project (interaction laboratory) for 09.06 Vive integration, Vive project functionality (visual)

## Slide 12: Milestone 2
Week | Andreas Dietze
06.02 – 06.09 | Vive project functionality (haptic and gesture tests) Kinect improvement Balancing the new developed features
06.09 – 06.16 | Vive location and setup improvement Fly physics Documentation
06.16 – 06.23 | Fly physics Documentation User Guide

## Slide 13: Exams
16.07.2016 - 30.07.2016 and 12.09.2016 - 24.09.2016
  Exam and preperation 23.06 - 30.07
  Sec. exam phase -> individual schedule

## Slide 14: Milestone 3
Week | Andreas Dietze
08.01 – 08.08 | Fly physics User Guide
08.08 – 08.16 (less time) | Client cam views Client audio Client handling improvement
08.16 – 24.08 | Client improvement buffer
08.24 – 09.14 | Buffer until project end (Fly physics, game locigs, assistant)

## Slide 15: Risks
Fly physics
Arm network transmission
Post-effects (scattering, ambient occlusion)
Menues (Oculus)
Guesture control
Suitable for HS-Lan and Open-Lab

## Slide 16: Github Version Control
Old project source
https://github.com/andreasdietze/Rift-Wingsuit.git
New project source
https://github.com/andreasdietze/Rift-WingsuitV2.git

## Slide 17: Thanks for your attention 